Project: Automated Alpha (Execution Plan)

Roles:

- Gemini (Me): Business Architect (Requirements, Logic Design, Prompt Engineering).

- Antigravity: Tech Lead (Code Implementation, Refactoring).

- You: Infrastructure Manager (Execution, Keys, Data).

Phase 1: The "Hello World" of Alpha (Days 1-2)

Goal: Bridge the gap between Zerodha and the React UI. Get real live data flowing.

| ID | Status | Activity | Owner | Context |
| --- | --- | --- | --- | --- |
| 1.1 | ✅ | Generate API Credentials | You | Log into developers.kite.trade. Create an App to get API_KEY and API_SECRET. |
| 1.2 | ✅ | Manual Token Generation | You | Generate temporary access_token via URL trick. |
| 1.3 | ✅ | Prompt: Connection Test | Me | Verify API credentials before writing complex code. |
| 1.4 | ✅ | Code: Connection Test | Antigravity | test_connection.py successfully printed Nifty LTP. |
| 1.5 | ✅ | Prompt: Backend Feed | Me | Provide architecture for main.py (FastAPI) to build "Virtual Option Chain". |
| 1.6 | ✅ | Code: Backend Feed | Antigravity | main.py is running, fetching 20 strikes, and serving JSON. |
| 1.7 | 🔲 | Prompt: Full Stack Setup | Me | (Current Step) Guide agent to wire Frontend API, install dependencies (npm install), and create a launcher script. |
| 1.8 | 🔲 | Code: Full Stack Setup | Antigravity | Refactor MarketData.tsx, install modules, and generate start_trading_desk.bat for one-click launch. |

Phase 2: The Modular Logic Core (Strategies & Regimes)

Goal: Build the "Plug-and-Play" architecture. Risk First, Trade Second.

| ID | Status | Activity | Owner | Context |
| --- | --- | --- | --- | --- |
| 2.1 | ✅ | Design Architecture | Gemini | Created the prompt defining BaseStrategy & RegimeManager structure. |
| 2.1b | ✅ | Implement Architecture | Antigravity | Coded the abstract base classes. |
| 2.2 | ✅ | Define Regime Logic | Gemini | Defined VIX thresholds (18/35) for the prompt. |
| 2.2b | ✅ | Implement Regimes | Antigravity | Coded regime.py. |
| 2.3 | ✅ | Design VWAP Strategy | Gemini | Defined the specific Entry/Exit rules for VWAP Momentum. |
| 2.3b | ✅ | Implement VWAP | Antigravity | Coded vwap_momentum.py. |
| 2.4 | 🔲 | Define Risk Guard | Gemini | (Current Step) I create the prompt for Kelly Sizing & Kill Switch logic. |
| 2.4b | 🔲 | Implement Risk Guard | Antigravity | Antigravity writes risk.py. |
| 2.5 | 🔲 | Design Virtual Broker | Gemini | I define how PaperTrader handles slippage and log files. |
| 2.5b | 🔲 | Implement Virtual Broker | Antigravity | Antigravity writes paper_trader.py. |
| 2.6 | 🔲 | Design UI Connection | Gemini | I explain how the React frontend should read the CSV logs. |
| 2.6b | 🔲 | Wire UI to Paper Trade | Antigravity | Antigravity updates PaperTrades.tsx. |

Phase 3: The "Tournament" (Backtesting)

Goal: We don't guess; we prove. Find the "Golden Set" of parameters.

| ID | Status | Activity | Owner | Context |
| --- | --- | --- | --- | --- |
| 3.1 | 🔲 | Data Acquisition | You | Download 1-min Nifty Futures Data (2021–2024). |
| 3.2 | 🔲 | Design Synthetic Logic | Gemini | I provide the Black-Scholes formulas to reverse-engineer option prices. |
| 3.2b | 🔲 | Build Synthetic Engine | Antigravity | Antigravity writes synthetic_pricing.py. |
| 3.3 | 🔲 | Design VectorBT Logic | Gemini | I translate our Strategy Logic into matrix-vector format for high-speed testing. |
| 3.3b | 🔲 | Implement VectorBT | Antigravity | Antigravity writes the backtest_runner.py. |
| 3.4 | 🔲 | Run Tournament | Antigravity | Run 10,000 simulations: Strategy A vs B vs C. |
| 3.5 | 🔲 | Design Backtest UI | Gemini | I define the JSON structure for the Backtest API. |
| 3.5b | 🔲 | Build Backtest UI | Antigravity | Update Backtesting.tsx to visualize Equity Curves. |

Phase 4: Automation & Infrastructure

Goal: Deploy the winner of the tournament.

| Step | Status | Activity | Owner | Context |
| --- | --- | --- | --- | --- |
| 4.1 | 🔲 | Authentication System | Antigravity | The Daily Key: - TOTP generation. - Auto-login script (Selenium). - Token caching (Redis/File). |
| 4.2 | 🔲 | Live Data Pipeline | Antigravity | The "Heartbeat": - Connect Kite Ticker. - Store ticks in DuckDB (Historical) + Redis (Real-time). |

Phase 5: Execution (Paper to Live)

Goal: Systematic rollout.

| Step | Status | Activity | Owner | Context |
| --- | --- | --- | --- | --- |
| 5.1 | 🔲 | Paper Trading Run | Bot | Run the Tournament Winner live (no orders) for 2 weeks. |
| 5.2 | 🔲 | Live Deployment | You | Enable order placement with 1 Lot. |